Pacific Regional Observations Network Strategy

Prepared for Weather Ready Pacific (WRP) Programme

Prepared by:

Andrew Harper

For Weather Ready Pacific (WRP) Programme

For any information regarding this guidance document please contact:

Principal Technician - Climate

Environmental Monitoring

+64 3 343 7824

andrew.harper@earthsciences.nz

New Zealand Institute for Earth Science Limited
PO Box 8602
Riccarton
Christchurch 8440

Phone +64 3 348 8987

| Revision | Description | Date |
| --- | --- | --- |
| Version 0.1 | Draft in preparation/in review | 8/02/2026 |
| Version 0.2 | Draft in preparation/in review | 28/03/2026 |
| Version 1.0 | Final version sent to client |  |
| Version 1.1 | Amendments to sections |  |
| Version 1.2 | Submitted to PICI Panel for review | 01/05/2026 |
| Version 2.0 | Submitted to WRP SC | 22/05/2026 |

| Quality Assurance Statement |  |  |
| --- | --- | --- |
|  | Reviewed by: |  |
|  | Formatting checked by: |  |
|  | Approved for release by: |  |

##### Executive Summary

Pacific Island Countries and Territories (PICTs) face some of the world’s highest exposure to severe weather, ocean, and hydrological hazards. Reliable and sustainable Earth observation networks are fundamental to providing effective early warnings, robust climate monitoring, and informed decision making across all sectors. Yet many National Meteorological and Hydrological Services (NMHSs) in the Pacific continue to operate under significant constraints: fragmented and ageing observation infrastructure, limited specialist staff, challenging logistics, and unpredictable maintenance budgets. These challenges undermine the availability, quality, and interoperability of observational data that underpin lifesaving services. Yet many National Meteorological and Hydrological Services (NMHSs) in the Pacific continue to operate under significant constraints: fragmented and ageing observation infrastructure, limited specialist staff, challenging logistics, and unpredictable maintenance budgets. These challenges undermine the availability, quality, and interoperability of observational data that underpin lifesaving services.

The Weather Ready Pacific (WRP) Programme provides a decadelong, regionwide framework to strengthen multi-hazard early warning systems. This Pacific Regional Observations Network Strategy (PRO Network Strategy) supports that vision by establishing a coherent technical and operational pathway for designing, procuring, operating, and sustaining Pacific observation networks.  It offers a unified framework to guide national and regional decision makers, ensuring investments are efficient, fit for purpose, and aligned with World Meteorological Organization (WMO) programmes and standards including the WMO Integrated Global Observing System (WIGOS), the Global Basic Observation Network (GBON), the Regional Basic Observation Network (RBON), and the Unified Data Policy.

###### A Shift Toward a Tiered, Lifecycle Approach

Recognising that different observing sites serve different operational and scientific purposes, the Strategy supports a practical three-tiered system to help NMHSs prioritise and optimise their observing infrastructure:

| Reference | - Global Reference Station - Critical data source for severe weather forecasting |
| --- | --- |
| Operational | - Operational use for operational forecasts and warnings - Climate services e.g., health sector |
| Supplementary | - Specific applications e.g. agriculture, tourism, fisheries etc. |

This tiered approach enables countries to match their investments to service needs, reduce unnecessary complexity, and improve long-term sustainability. It also provides a common language for NMHSs, regional partners, and donors to coordinate investments more effectively.

###### Addressing Long-standing Regional Challenges

The Strategy responds to persistent regional issues:

- Project by project installations that create incompatible systems

- Limited workforce capacity and heavy reliance on individual technicians

- Gaps and inconsistencies in OSCAR/Surface and CliDE metadata

- Insufficient maintenance, calibration, and resilience planning

- Incomplete data sharing across national, regional, and global systems

Without a coordinated strategy, future investments risk duplication, stranded assets, and limited return on investment. This Strategy offers a unified approach to reverse these patterns and strengthen long term operational performance.

###### Strategic Outcomes

By adopting this Strategy, Pacific countries and partners will achieve:

- Interoperability — observations that flow reliably across national, regional, and global systems

- Sustainability — networks supported by realistic maintenance, spares management, and lifecycle financing

- Resilience — infrastructure designed for harsh Pacific conditions, including cyclone exposure, corrosion, and remote-island communications challenges

- Capacity development — trained and confident technical staff supported by regional collaboration

- Improved service delivery — observations that directly enhance forecasts, warnings, and climate services

The Strategy emphasises that building stations is not enough—long-term stewardship of metadata, maintenance, communications, and workforce capability is essential.

###### A Call for Regional Cooperation

This document serves as a foundational instrument for Pacific cooperation under the WRP Programme. By strengthening shared procurement, maintenance, training, calibration, and data exchange systems, Pacific NMHSs can collectively build an observing network that is more resilient and cost effective than any country could achieve alone. The result is a regional system capable of meeting the increasing challenges of climate change, evolving user needs, and global interoperability requirements.

Contents

Executive Summary	3

1	Introduction	4

1.1	Purpose	4

1.2	Scope	4

2	Context	4

2.1	Data policy considerations	5

3	Design Framework	5

4	Methodology	7

4.1	Compile the regional baseline	7

4.2	Requirements alignment and gap considerations	8

4.3	Construct the initial draft regional backbone	8

5	Proposed Pacific Regional Observations Network	8

5.1	Backbone network	8

5.2	RBON in the Pacific context	8

5.3	How the initial station set was defined	9

5.4	Caveats and future network expansions	9

5.5	Station tables (country lists)	9

6	Implementation	10

6.1	Metadata, identifiers and interoperability	10

6.2	Data quality management and performance monitoring	10

6.3	Resilience and sustainability	10

6.4	Governance and coordination	10

7	Strategic priorities	11

8	Glossary of abbreviations and terms	12

9	References	13

# Introduction

This Pacific Regional Observations Network Strategy should be read alongside other WRP KRA 3 Observation Network Infrastructure workstreams, including the Radar Network Strategy and Hydrology Network Strategy

## Purpose

This Strategy provides a regional strategy for strengthening the Pacific observing system in a coordinated, sustainable and WIGOS-aligned way. It establishes a shared rationale for prioritising observing investments and operational support, with a focus on stations and systems that underpin multi-hazard early warnings, numerical weather prediction (NWP), climate monitoring and regional data exchange.

## Scope

This Strategy initially focuses on the regional backbone of meteorological and climate observations and the subset of stations intended for international exchange through GBON/RBON and other agreed mechanisms. It draws on available information from WMO systems (including OSCAR/Surface and WDQMS) and national inputs to form an initial, draft network baseline.

This initial version is primarily land-based and weather/climate focused. It does not yet fully integrate national, rainfall-only networks, hydrology, marine/ocean observing, geohazards or other specialised observing systems. These are recognised as critical components of multi-hazard early warning systems and should be incorporated in subsequent phases of regional planning.

The Strategy is intended to guide coordinated planning, prioritisation and support across national and regional levels.

# Context

Pacific Island Countries and Territories rely on observing networks to support cyclone and severe weather warnings, drought monitoring, climate services, aviation operations, water security planning and disaster risk reduction. However, the regional observing system remains uneven in coverage and is highly exposed to environmental stressors (cyclones, salt corrosion, flooding) and operational constraints (limited staffing, supply chain delays, communications outages and constrained maintenance budgets).

In recent years, several complementary initiatives have supported observing and capacity development in the region, including (but not limited to): SOFF, UNEP CIS-Pac5, ClimSA, H-CLEWS, CREWS, COSPPac, Van-KIRAP, the Pacific aviation weather observation infrastructure capacity development project, and WMO RA-V efforts related to RBON implementation.

These initiatives have delivered important upgrades and new installations but have not always translated into consistent long-term operational performance.

This Strategy provides a single coherent regional direction under WRP governance. It is intended to help align national and project investments with agreed regional and global requirements, while strengthening the enabling foundations that keep networks operating: metadata, quality management, resilience planning, workforce capability and lifecycle sustainability.

## Data policy considerations

This Strategy considers the issue of data sovereignty and concerns regarding unauthorised use by aligning with the WMO Unified Data Policy Resolution (Res.1).

The WMO Unified Data Policy is a comprehensive update of international agreements guiding the exchange of Earth System data among the 193 WMO Member States and Territories.  It consolidates previous resolutions on weather, hydrology, and climate into a single, integrated policy that addresses the growing demand for data to support monitoring, prediction, and decision-making across multiple sectors. The policy emphasizes that data exchange must be free and unrestricted, forming the core principle of WMO’s approach.

The policy covers all WMO-relevant Earth system data, including:

- Weather and climate

- Hydrology

- Oceans and atmospheric composition

Data are classified into two categories:

- Core Data: Standard practice data that shall be exchanged globally. This includes essential observational and satellite data critical for global Numerical Weather Prediction (NWP) and Earth system monitoring.

- Recommended Data: Best practice data that should be exchanged to enhance monitoring and prediction capabilities. Conditions may be applied to their use.

### Pacific regional observation network context

In the Pacific, the principles of the WMO Unified Data Policy can be operationalised through the tiered station approach adopted by this Strategy.

Under this framework:

- Reference (Tier 1/Core Data)) stations correspond to GBON and GCOS sites and provide globally exchanged data essential for NWP and climate monitoring.

- Operational (Tier 2/Recommended Data) stations form the regional backbone, supporting operational forecasting, warnings, and climate services, with data shared across the Pacific.

- Supplementary (Tier 3) stations operate primarily at the national level, providing localised information for specific applications and are not routinely shared regionally.

This tiered structure supports consistent classification, improves interoperability planning, and allows for the inclusion of other application areas such as geological hazard

# Design Framework

The WMO Guide to the WMO Integrated Global Observing System (WIGOS) (WMO-No. 1165) provides a structured, requirements-based framework for designing and improving observing networks. It emphasises that strong network design is not simply about adding more stations; it is about making the right set of coordinated observations to meet user needs efficiently, sustainably and with appropriate quality management.

In the Pacific, network design must be adapted to regional realities: small and dispersed land areas, large Exclusive Economic Zones (EEZs), limited siting options, harsh coastal exposure, and constrained maintenance and supply chains. The design approach therefore prioritises essential capability, resilience and long-term sustainability.

The following design principles guide this Strategy (summarised rather than reproduced verbatim from WMO-No. 1165):

- Requirements-driven design: Define what is needed (accuracy, resolution, frequency, coverage) and identify gaps between current and required capability.

- Fit-for-purpose observations: Select instruments and configurations suited to the parameter, environment and required quality, recognising trade-offs in cost, power, access and communications.

- System-of-systems integration: Design the network as an integrated whole across surface, upper-air, marine, satellite and partner observations where appropriate and quality-controlled.

- Redundancy and resilience: Minimise single points of failure through overlap, diversified communications and practical resilience planning for extreme events.

- Optimisation and cost-effectiveness: Prioritise stations that deliver the greatest value for NWP, warnings and climate monitoring; implement improvements in phases.

- Quality management: Maintain standardised siting, calibration, maintenance, metadata completeness and monitoring of data availability and timeliness.

- Sustainability and lifecycle planning: Plan for long-term funding, spare parts, workforce capability, replacement cycles and risk-resilient infrastructure.

- Collaboration and partnerships: Strengthen coordination across NMHSs, regional mechanisms and partners, ensuring partner data meets interoperability and metadata expectations.

Environmental sustainability is a key consideration. This can be achieved by minimising the environmental footprint of observation networks by prioritising low-power, renewable-energy and cyclone-resilient systems suited to remote islands and atolls. Reduce hazardous materials and unnecessary transport demands, favouring designs that limit ecological disturbance to sensitive coastal, forest and marine environments. Plan for responsible end-of-life management in places with limited waste-handling infrastructure, and support operations that are low-emission, culturally respectful, and aligned with the long-term climate resilience priorities of Pacific communities.

Examples include

- Use of high-efficiency solar panels and deep-cycle batteries to avoid reliance on electricity or diesel, which is expensive to ship and difficult to store safely on small islands. Systems should be optimised for frequent cloud cover and tropical humidity.

- Design sensor masts and enclosures to withstand Category 5 tropical cyclones, using corrosion-resistant materials and secure foundations suitable for sandy atoll soils or remote volcanic terrain.

- Carefully select sites to avoid sensitive coastal dunes, mangroves, nesting areas, or culturally significant sites. Use lightweight, low-impact footings and elevated platforms to limit disruption to vegetation and reduce erosion.

- Choose compact, modular equipment that can be transported by small inter-island vessels or aircraft. Reduce the number of maintenance trips needed by using remote diagnostics and low-maintenance designs where possible.

- Prioritise hardware and enclosures with high resistance to salt spray and tropical moisture to reduce premature failure and the need for frequent replacements.

- Minimise the use of lead-acid batteries and other hazardous components where possible. When unavoidable, ensure clear plans exist for safe storage, shipping, and disposal, acknowledging that many islands lack local waste-management facilities.

- Establish agreements with regional partners to return equipment and batteries to countries with appropriate recycling capabilities, avoiding accumulation of e-waste.

- Engage with local communities, landowners, and traditional leaders to ensure installations respect local environmental values, land use practices, and customary stewardship principles.

- Align siting and technology choices with community needs such as supporting coastal inundation monitoring, drought-early-warning systems, or sea-level stations critical for adaptation planning.

Appendix A provides a Pacific-optimised observing network design checklist aligned to these principles, with a quick checklist provided in Appendix B.

# Methodology

This Strategy was developed using a structured process combining national inputs, WIGOS tools and regional design principles to ensure the proposed regional backbone aligns with Pacific needs and WMO requirements.

## Compile the regional baseline

- A regional stocktake of stations was compiled, including operational status to instrument level where information was available.

- WMO reporting and visualisation tools were used to assess registration status and performance, including OSCAR/Surface and the WIGOS Data Quality Monitoring System (WDQMS).

- National questionnaires and country inputs were used to supplement tool-based assessments and provide operational context.

- Relevant project documentation and planning outputs were reviewed, including SOFF gap analyses and national contribution planning, and other complementary initiatives.

## Requirements alignment and gap considerations

- Observing coverage and performance were assessed in the context of WIGOS network design principles and the requirements implied by GBON/RBON expectations.

- Known inconsistencies in station identifiers, names and metadata across systems (e.g., OSCAR and CliDE) has been identified as a key limitation and a priority area for coordinated improvement.

- The assessment recognises that many stations installed under projects are not currently shared internationally through the GTS/WIS pathways, and that sustainability arrangements after project completion vary significantly. These stations will add value to the network.

## Construct the initial draft regional backbone

- An initial draft station set was assembled as the proposed regional backbone, focusing on stations intended for international exchange and/or regional backbone functions (NWP, warnings and climate monitoring).

- The resulting draft station tables are provided by country in Annex A. These will be refined iteratively as metadata discrepancies are resolved and national priorities are confirmed through WRP governance processes.

# Proposed Pacific Regional Observations Network

## Backbone network

The initial backbone network consists of those stations contributing to global and regional programmes as described in the WMO Unified Data Policy.

The backbone network also recognises the importance of retaining staffed stations, whose manual observations provide an essential quality assurance reference for co-located AWS, helping to verify data integrity and sustain high quality measurements when automated systems malfunction or drift.

## RBON in the Pacific context

The Regional Basic Observing Network (RBON) represents the subset of WIGOS stations selected for international exchange at the regional level. RBON replaces the former Regional Basic Synoptic Network (RBSN) and Regional Basic Climatological Network (RBCN). In practice, RBON and GBON provide a structured basis for agreeing minimum backbone observations and for monitoring compliance and performance.

RBON stations intended for international exchange must be registered in OSCAR/Surface with complete and accurate metadata. This Strategy notes that OSCAR discrepancies and incomplete metadata currently limit confidence in some station status assessments and will require coordinated correction.  The Pacific Regional Observation Network (PRO Net) is specifically addressed to the Pacific Island Countries in the RA-V region.  This PRO Net supplements the GBON and RBON through identified targeted regional support from the Weather Ready Pacific Programme (WRP)

## How the initial station set was defined

For the purposes of this initial draft, the proposed regional backbone includes:

- Stations with an RBON designation in OSCAR

- Stations with a GBON designation in OSCAR

- Proposed GBON stations, including those not yet registered in OSCAR

- Stations affiliated to the Global Observing System (GOS) but not currently marked RBON/GBON

- Stations affiliated to GCOS Surface Network (GSN) and GCOS Upper-air Network (GUAN)

- Long-term climate reference stations

- Other stations with contractual/project requirements for registration and/or international sharing (e.g., CIS-Pac5, ClimSA)

- Aviation observing sites and radar where relevant to regional backbone functions

Stations across the wider region (including territories not supported by WRP) have been included in the baseline view to provide a complete regional picture, while recognising that WRP support eligibility may differ.

## Caveats and future network expansions

This initial draft is primarily land-based and weather/climate focused. It is yet to fully incorporate:

- Rainfall-only networks and hydrometric stations that are essential for flood forecasting in priority catchments

- Marine/ocean observing systems, geohazards and other special data types

- ICT infrastructure or potential backup systems for key infrastructure for example WIS backup systems in the event a WIS node is not functioning.

These exclusions do not imply lower importance. Rather, they reflect the current scope and available baseline information. Integration of hydrological, marine, and geological hazards systems should be treated as a priority for subsequent phases of regional observing planning.

## Station tables (country lists)

The draft station lists are presented by country in Annex A. These tables summarise stations currently registered, or planned, for international exchange and/or inclusion in the proposed backbone. The lists should be treated as a working draft and will be updated as OSCAR metadata is updated and national confirmation processes are completed as per the RA-V RBON implementation plan.

# Implementation

Delivering a sustainable regional observing backbone requires coordinated action across four enabling pillars:

## Metadata, identifiers and interoperability

- Assign and maintain station identifiers appropriate for relevant programmes and databases (e.g., WIGOS Station Identifiers (WSI), CliDE, Marine platforms) for all backbone stations.

- Ensure OSCAR/Surface metadata is complete, accurate and actively kept up to date.

- Ensure national observation databases (e.g., CliDE, hydrometric, geological hazards) contain aligned station metadata and enable reliable ingestion and QC.

- Support standardised data exchange pathways and ensure reporting meets timeliness requirements for warnings and NWP.

## Data quality management and performance monitoring

- Implement practical maintenance and calibration schedules suited to Pacific operating conditions.

- Use WDQMS and other monitoring tools to track availability, timeliness and quality issues.

- Establish regional support mechanisms for troubleshooting, field verification and targeted performance improvement.

## Resilience and sustainability

- Design and retrofit for cyclone resilience, corrosion resistance and communications redundancy (cellular/satellite/radio).

- Plan for lifecycle costs: spare parts, consumables, replacements, and logistics lead-times.

- Balance infrastructure investment with workforce capability development and retention, including regional training approaches.

## Governance and coordination

- Use WRP governance mechanisms (in coordination with PMC, SPREP and WMO RA-V) to agree and maintain the regional backbone definition, priorities and performance expectations.

- Align partner investments and project deliverables with the Strategy to avoid fragmentation and to strengthen long-term sustainability.

# Strategic priorities

The following actions are recommended to progress from a draft station baseline to a resilient and operational regional backbone.

- Standardise where possible, observing technology for inter-operability and regional support.  This may include the establishment of preferred supplier lists for observation equipment and instruments, maintenance and training.

- Coordinate an OSCAR/Surface metadata improvement sprint across the region, supported by the WMO Regional Office and WRP partners, to resolve station identifiers, names, locations, operational status and instrument metadata.

- Establish clear metadata stewardship roles for backbone stations (who updates OSCAR and when).

- Confirm which project/programme stations (e.g., CIS-Pac5, ClimSA) have formal expectations for international exchange and ensure registration and exchange pathways align with those expectations.

- Identify reference or operational stations at risk of failure due to obsoletion; minor parts, power, or comms issues and prioritise rapid stabilisation actions.

- Expand the regional strategy scope to integrate aviation, hydrology, rainfall-only networks, geological hazards, and marine observing into a single “system-of-systems” Pacific observing plan.

- Strengthen regional approaches to calibration and field verification (including regional kits and shared training).

- Implement routine monitoring and reporting using WDQMS (availability/timeliness/quality indicators) and agree a process for acting on persistent issues.

- Develop and fund practical resilience upgrades for cyclone-prone and remote stations (including redundant communications and cyclone-rated installations).

- Clarify and implement post-project sustainability plans for stations installed under short-term initiatives.

- Formalise and support a regional lifecycle support model for critical backbone stations, including supply chain arrangements, spares pooling, shared maintenance mechanisms, and the safe removal and disposal of hazardous items such as expired batteries.

- Refresh the regional backbone definition periodically through WRP governance to reflect evolving requirements, technology and climate risk.

# Glossary of abbreviations and terms

| Accuracy (of measurement) | Closeness of agreement between a measured quantity value and a true quantity value of a measurand. Note: “Accuracy” is a qualitative concept: it is not expressed as a quantity value (number). |
| --- | --- |
| CIS-Pac5 | Enhancing Climate Information and Knowledge Services for resilience in 5 Pacific Island countries of the Pacific Ocean (UNEP). |
| ClimSA | Intra-ACP Climate Services and Related Applications Programme |
| Core data | Data required to meet minimum agreed observing requirements (e.g., GBON/RBON or national regulatory expectations). (WMO Unified Data Policy) |
| COSPPac | Climate and Oceans Support Program in the Pacific |
| GBON | Global Basic Observing Network |
| GCOS | Global Climate Observing System |
| GOS | Global Observing System |
| GSN | GCOS Surface Network |
| GUAN | GCOS Upper-air Network |
| NWP | Numerical Weather Prediction |
| PICTs | Pacific Island Countries and Territories |
| PMC | Pacific Meteorological Council |
| RBON | Regional Basic Observing Network |
| Recommended data | Data that enhance service delivery but are not part of the minimum “core” requirements. (WMO Unified Data Policy) |
| SOFF | Systematic Observations Financing Facility |
| SPC | The Pacific Community |
| SPREP | Secretariat of the Pacific Regional Environment Programme |
| UNDP | United Nations Development Programme |
| UNEP | United Nations Environment Programme |
| WDQMS | WIGOS Data Quality Monitoring System |
| WIGOS | WMO Integrated Global Observing System |
| WRP | Weather Ready Pacific |

# References

World Meteorological Organization, (2023, 2024 update). Manual on the WMO Integrated Global Observing System. (WMO-No. 1160), Geneva.

World Meteorological Organization, (2024). Guide to Instruments and Methods of Observation. Volume I – Measurement of Meteorological Variables (WMO-No. 8, Vol I), Geneva.

World Meteorological Organization, (2024). Guide to Instruments and Methods of Observation. Volume III – Observing Systems (WMO-No. 8, Vol III), Geneva.

World Meteorological Organization, (2024). Guide to the WMO Integrated Global Observing System. (WMO-No. 1165), Geneva.

World Bank, (2022). Charting a Course for Sustainable Hydrological and Meteorological Networks in Developing Countries. Washington, DC: World Bank.

Appendix A - Pacific regional observing network design checklist

The following is on observing network design checklist that is optimized for the Pacific, aligned to WIGOS yet equally applicable to regional and national networks.

###### Establish Regional & National Requirements

- Identify regional and national priorities such as:

  - Cyclone early warning

  - Drought and water security

  - Ocean–atmosphere interaction monitoring

  - Coastal inundation, sea-level rise, and wave climate

  - Climate services for agriculture, health, aviation, and fisheries

- Confirm alignment with WIGOS/WMO regulatory expectations.

- Conduct a gap assessment considering land scarcity and large Exclusive Economic Zones (EEZs).

- Coordinate requirements regionally through WRP, SPREP, WMO Regional Association V (RA V), SOFF and other existing Pacific forums.

###### Assess Environmental & Geographic Constraints

- Account for low elevation, coastal exposure, and vulnerability to:

  - Storm surge

  - Salt corrosion

  - Tropical cyclones

  - Volcanic activity (e.g., Tonga 2022-type events)

- Prioritize sites representing key microclimates such as:

  - High islands vs low atolls

  - Windward/leeward gradients

  - Mountain-induced rainfall zones (flooding)

- Ensure siting aligns with WMO representativeness and exposure principles. (Use the WMO Siting Classification Scheme)

###### Select Fit-for-Purpose Observing Systems

- Use robust instruments suitable for remote tropical marine environments (corrosion-resistant, low-power).

- Balance in situ and remotely sensed systems (satellites, HF radar, buoy networks, tide gauges).

- Consider shared or mobile platforms (ship-based, drifting buoys) where land is limited.

- Ensure selected systems meet performance expectations.

###### Apply Pacific-Appropriate Network Design Principles

- Design for sparse land networks complemented by ocean-based platforms.

- Integrate coastal, marine, hydrological, and meteorological networks as a unified system.

- Prioritize stations essential for NWP data assimilation, early warnings, and climate monitoring.

- Build redundancy for critical cyclone-prone regions and tsunami-affected coastlines.

- Consider renewable energy (solar + battery) systems for remote island stations.

- Validate network adequacy using WMO-recommended modelling or simplified gap analysis tools. (e.g., wdqms.wmo.int, gbon-compliance.wmo.int)

###### Metadata & Documentation (Critical for Global and Regional Coordination)

- Ensure all stations are fully registered and metadata updated in OSCAR/Surface.

- Ensure all stations are fully registered and metadata updated in CliDE

- Maintain metadata for:

  - Site descriptions, inspections, site visits, field verification, instrument calibration

  - Station relocations due to coastal erosion

  - Instrument changes

  - Communication pathway constraints

###### Data Quality Management

- Implement simplified but robust maintenance, field verification, and calibration schedules (regional calibration centres where possible).

- Ensure Marine and hydrological sensors undergo regular fouling checks.

- Maintain quality monitoring—especially for systems exposed to:

  - Power disruptions

  - Communications outages

  - Corrosion impacts

- Integrate with the WIGOS Data Quality Monitoring System where feasible. (wdqms.wmo.int)

- Integrate with the CliDE/CliDEsc Quality Monitoring System.

###### Data Exchange & Interoperability

- Assign WIGOS Station Identifiers (WSI) to all sites.

- Standardize formats for aviation, NWP, and climate exchange.

- Ensure data are ingested into CliDE.

- Prioritize real-time reporting for cyclone and tsunami monitoring.

- Establish reliable communication backups:

  - HF radio

  - Satellite uplinks (Inmarsat, Iridium, VSAT)

  - Regional data hubs

- Align data sharing with the WMO Unified Data Policy.

###### Sustainability & Lifecycle Planning

- Plan for harsh tropical conditions: salt spray, insects, corrosion, cyclones.

- Build spare-part stockpiles regionally where possible to overcome long supply-chain delays.

- Develop maintenance capacity through regional training.

- Integrate renewable power systems to support off grid operation.

- Prioritize durable designs over high tech, maintenance heavy options.

- Implement risk resilient infrastructure (elevated platforms, cyclone rated masts).

- Ensure long term financial stability via regional funding partnerships.

- Include clear decommissioning or relocation protocols for climate impacted sites.

###### Partnerships & Integration Across the Pacific

- Coordinate with:

  - SPREP

  - Pacific Met Council (PMC)

  - SPC

  - BoM, ESNZ, Met Service, NOAA

  - JICA

  - National Disaster Management Offices

  - UNESCO/IOC sea level networks

- Integrate hydrological, marine, and meteorological observations into national multi hazard early warning systems (MHEWS).

- Develop shared maintenance contracts where feasible.

###### Continuous Review & Improvement

- Evaluate performance annually—especially after cyclone seasons.

- Seek feedback from NWP centres and national forecasters.

- Maintain alignment with the evolving WMO/WIGOS guidance.

- Maintain alignment with evolving regional and national requirements.

- Update observing strategies as technology evolves.

Appendix B - Network design (quick) checklist

☐ 	Requirements defined for each priority application and variable

☐ 	Tier 1/Tier 2/Tier 3 station set agreed and documented

☐ 	Siting/exposure assessed and recorded

☐ 	Resilience measures defined (power, comms, cyclone hardening)

☐ 	WIGOS Station Identifiers assigned

☐ 	OSCAR/Surface metadata completed and steward nominated

☐ 	CliDE metadata completed

☐ 	Calibration and maintenance schedules documented

☐ 	QC and network performance monitoring in place

☐ 	Data exchange pathways defined and tested – including CliDE ingestion

☐ 	Lifecycle costs and resourcing plan documented

☐ 	Partnership arrangements documented

☐ 	Annual review and change management process defined

Annex A - Station lists by country of stations registered, or planned, for international exchange

Cook Islands

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Aitutaki Airport AWOS | 0-20000-0-91831 | y |  |  |  |  | ☐ | Y | Y | Y |  |
| Atiu AWOS | 0-184-0-91838 |  |  |  |  |  |  | Y |  | Y |  |
| Mangaia AWS | 0-20000-0-91848 | y |  |  |  |  |  | Y | Y | Y |  |
| Manihiki | 0-20000-0-91809 | y |  |  |  |  |  | Y | Y | Y |  |
| Mauke AWS | 0-20000-0-91841 | y |  |  |  |  |  | Y | Y | Y |  |
| Mitiaro AWS | 0-184-0-91834 |  |  |  |  |  |  | Y |  | Y |  |
| Nassau AWS | 0-184-0-91815 |  |  |  |  |  |  | Y |  | Y |  |
| Nikao (Panama FAD) |  |  |  |  |  |  |  |  |  |  |  |
| Palmerston | 0-20000-0-91826 | y |  |  |  |  |  | Y | Y | Y |  |
| Penrhyn | 0-20000-0-91801 |  |  |  |  |  |  |  |  |  |  |
| Penrhyn AWS | 0-20000-0-91802 | y |  |  |  |  | ☐ | Y | Y | Y |  |
| Pukapuka | 0-20000-0-91811 |  |  |  |  |  |  |  |  |  |  |
| Pukapuka AWS | 0-20000-0-91812 | y |  |  |  |  |  | Y | Y | Y |  |
| Rakahanga AWS | 0-184-0-91805 |  |  |  |  |  |  | Y |  | Y |  |
| Rarotonga (sea level) |  |  |  |  |  |  |  |  |  |  |  |
| Rarotonga | 0-20000-0-91843 | y | y |  |  |  | ☐ |  | Y | Y |  |
| Rarotonga | 0-20000-0-91844 |  |  |  |  |  |  |  |  |  |  |
| Rarotonga AWOS | 0-20000-0-91845 |  |  |  |  |  |  |  |  | Y |  |
| Suwarrow | 0-20000-0-91819 |  |  |  |  |  |  | Y |  |  |  |
| Suwarrow AWS | 0-20000-0-91819 |  |  |  |  |  |  |  |  | Y |  |
| Tikioki (Tikioki FAD) |  |  |  |  |  |  |  |  |  |  |  |
| Titikaveka AWS |  |  |  |  |  |  |  |  |  |  |  |

Notes:

- For this list, the name shown refers to the location. It may be a manual station, AWS, or combination.

- The WIGOS Identifier is what is currently listed in OSCAR. The station name (and/or number) may be required to be updated in OSCAR. May potentially refer to a closed station, or obsolete manual station.

- Y in a blank cell indicates that a station is proposed for that programme but is not registered in OSCAR.

- ☐ Used for suggested CRS. Status in CliDE uncertain. These stations are adapted from Salinger/McGree et al.

- Other stations are those where there is a project requirement for the stations to be registered in OSCAR and data shared either globally of regionally such as the CIS-Pac5 and ClimSA projects.

- Y in a cell indicates a station is currently designated in OSCAR as RBON.

- Suggested potential RBON stations

- Priority of station/ Tier level (1 – Reference, 2 – Operational, 3 – Supplementary)

Colour coding:

Note that a blank/white cell indicates that the station is currently not registered for that programme.

Federated States of Micronesia

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Eauripik, Caroline Is | 0-20000-0-91315 |  |  |  |  |  |  |  |  | Y |  |
| Falalop Island (CG), Ulithi Atoll | 0-20000-0-91203 | Y |  |  |  |  |  |  | Y | Y |  |
| Falalop Island, Ulithi Atoll AWS | 0-20000-0-91204 |  |  |  |  |  |  |  | Y | Y |  |
| Fananu | 0-20000-0-91329 | Y |  |  |  |  |  |  | Y | Y |  |
| Faraulep Island AWS, Caroline Is | 0-20000-0-91319 |  |  |  |  |  |  |  |  | Y |  |
| Kapingamaragi Atoll, Caroline Is | 0-20000-0-91434 | y |  |  |  |  |  |  | Y | Y |  |
| Kosrae Airport AWS, Caroline Is | 0-20000-0-91355 | Y |  |  |  |  | ☐ |  | Y | Y |  |
| Kosrae Airport Vice Lelu, Kosrae Atoll, Caroline Is | 0-20000-0-91356 |  | Y |  |  |  |  |  | Y | Y |  |
| Lukunoch Atoll, Caroline Is | 0-20000-0-91339 | Y |  |  |  |  |  |  | Y | Y |  |
| Mwoakilloa, Caroline Is | 0-20000-0-91350 |  |  |  |  |  |  |  | Y | Y |  |
| Ngulu Atoll AWS | 0-20000-0-91411 |  |  |  |  |  |  |  | Y | Y |  |
| Nukuoro Atoll, Caroline Is | 0-20000-0-91425 | Y |  |  |  |  |  |  | Y | Y |  |
| Onolun | 0-20000-0-91320 |  |  |  |  |  |  |  | Y | Y |  |
| Oroluk Atoll AWS, Caroline Is | 0-20000-0-91343 |  |  |  |  |  |  |  | Y | Y |  |
| Pingelap Atoll AWS, Caroline Is | 0-20000-0-91352 |  |  |  |  |  |  |  | Y | Y |  |
| Pingelap Atoll, Caroline Is | 0-20000-0-91353 | y |  |  |  |  |  |  | Y | Y |  |
| Pulusuk, Caroline Is |  |  |  |  |  |  |  |  |  | Y |  |
| Puluwat Atoll AWS, Caroline Is | 0-20000-0-91324 | Y |  |  |  |  |  |  | Y | Y |  |
| Satawall AWS, Caroline Is | 0-20000-0-91321 | Y |  |  |  |  |  |  | Y | Y |  |
| Satawan Atoll AWS, Caroline Is | 0-20000-0-91338 |  |  |  |  |  |  |  | Y | Y |  |
| Ulithi AWS, Caroline Is | 0-20000-0-91202 |  |  |  |  |  |  |  |  | Y |  |
| Ulul AWS, Caroline Is | 0-20000-0-91326 |  |  |  |  |  |  |  |  | Y |  |
| Ulul AWS, Caroline Is * | 0-20000-0-91328 |  |  |  |  |  |  |  | Y | Y |  |
| Weather Service Office, Chuuk, ECI | 0-20000-0-91334 | Y | y |  |  |  | ☐ |  | Y | Y |  |
| Weather Service Office, Pohnpei, Caroline Is | 0-20000-0-91348 | Y | y |  |  |  | ☐ |  | Y | Y |  |
| Weather Service Office, Yap, Caroline Is | 0-20000-0-91413 | y | y |  |  |  | ☐ |  | Y | Y |  |
| Woleai Atoll, Caroline Is | 0-20000-0-91317 | Y |  |  |  |  |  |  | Y | Y |  |

Fiji

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ba (Rarawai Mill) AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Keiyasi AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Koro Is AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Korolevu AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Kubulau AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Labasa | 0-20000-0-91656 |  |  | Y |  |  |  |  |  | Y |  |
| Labasa AWS | 0-20000-0-91657 |  |  |  |  |  |  |  |  | Y |  |
| Lakeba | 0-20000-0-91691 | Y |  | Y |  |  | ☐ |  | Y | Y |  |
| Lakeba AWS | 0-20000-0-91691 |  |  |  |  |  |  |  |  | Y |  |
| Laucala Bay | 0-20000-0-91690 |  |  |  |  |  | ☐ |  |  | Y |  |
| Lautoka | 0-20000-0-91679 |  |  |  |  |  | ☐ |  |  | Y |  |
| Levuka AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Lodoni AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Lomaivuna AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Matei | 0-20000-0-91665 |  |  |  |  |  |  |  |  | Y |  |
| Matuku | 0-20000-0-91697 | Y |  | Y |  |  |  |  | Y | Y |  |
| Matuku AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Momi AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Nabouwalu | 0-20000-0-91659 |  |  | Y |  |  | ☐ |  | Y | Y |  |
| Nadarivatu AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Nadi | 0-20000-0-91688 |  |  |  |  |  |  |  |  | Y |  |
| Nadi Airport | 0-20000-0-91680 | Y | Y | Y | Y | Y | ☐ |  | Y | Y |  |
| Nadi AWS / NRL |  |  |  |  |  |  |  |  |  | Y |  |
| Nausori | 0-20000-0-91683 | Y |  | Y |  |  | ☐ |  | Y | Y |  |
| Nausori Intl Aerodrome AWOS |  |  |  |  |  |  |  |  |  | Y |  |
| Ono-I-Lau | 0-20000-0-91699 |  |  | Y | Y |  | ☐ |  | Y | Y |  |
| Ono-I-Lau AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Penang Mill |  |  |  |  |  |  | ☐ |  |  | Y |  |
| Rakiraki | 0-20000-0-91669 |  |  | Y |  |  |  |  |  | Y |  |
| Rotuma | 0-20000-0-91650 | Y |  | Y | Y |  | ☐ |  | Y | Y |  |
| Rotuma AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Saqani AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Savusavu | 0-20000-0-91663 |  |  |  |  |  |  |  |  | Y |  |
| Seaqaqa AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Sigatoka | 0-20000-0-91682 | Y |  | Y |  |  |  |  |  | Y |  |
| Sigatoka AWS | 0-20000-0-91682 |  |  |  |  |  |  |  |  | Y |  |
| SRIF Drasa Station AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Suva | 0-20000-0-91689 |  |  |  |  |  |  |  |  | Y |  |
| Suva AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Tokotoko | 0-242-3-88214 |  |  |  |  |  | ☐ |  |  | Y |  |
| Tokotoko Navua AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Udu Point | 0-20000-0-91652 | Y |  | Y | Y |  | ☐ |  | Y | Y |  |
| Udu Point AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Vanuabalavu | 0-20000-0-91676 | Y |  | Y |  |  |  |  | Y | Y |  |
| Vanuabalavu AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Vaturekuka AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Viwa | 0-20000-0-91670 | Y |  | Y |  |  |  |  | Y | Y |  |
| Viwa AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Vunisea | 0-20000-0-91693 |  |  | Y |  |  | ☐ |  | Y | Y |  |
| Vunisea AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Wainikoro AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Yaqara AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Yasawa-i-Rara | 0-20000-0-91660 | Y |  | Y |  |  |  |  | Y | Y |  |
| Yasawa-I-Rara AWS |  |  |  |  |  |  |  |  |  | Y |  |

Kiribati

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Abaiang AWS |  |  |  |  |  |  |  | Y |  | Y |  |
| Abemama AWS |  | Y |  |  |  |  |  |  |  | Y |  |
| Arorae | 0-20000-0-91629 | Y |  |  |  |  | ☐ |  |  | Y |  |
| Banaba | 0-20000-0-91533 | Y |  |  |  |  | ☐ |  |  | Y |  |
| Beru | 0-20000-0-91623 | Y |  |  |  |  | ☐ |  |  | Y |  |
| Betio Tarawa (KMS Office) | 0-20000-0-91610 | Y | Y |  |  |  | ☐ |  | Y | Y |  |
| Butaritari | 0-20000-0-91601 | Y |  |  |  |  | ☐ |  |  | Y |  |
| Christmas Island (91490-0) | 0-20000-0-91490 | Y | Y |  |  |  | ☐ |  | Y | Y |  |
| Fanning Island (91487-0) (Tabuaeran) | 0-20000-0-91487 | Y |  |  |  |  |  |  | Y | Y |  |
| Kanton Island | 0-20000-0-91701 | Y | Y |  |  |  | ☐ |  | Y | Y |  |
| Kuria AWS |  |  |  |  |  |  |  | Y |  | Y |  |
| Maiana AWS |  | Y |  |  |  |  |  |  |  | Y |  |
| Nikunau AWS |  |  |  |  |  |  |  | Y |  |  |  |
| Nonouti AWS |  | Y |  |  |  |  |  |  |  | Y |  |
| Onotoa AWS |  | Y |  |  |  |  |  |  |  | Y |  |
| Tamana AWS |  | Y |  |  |  |  |  |  |  | Y |  |
| Tarawa (Bonriki Aerodrome) | 0-20000-0-91612 | Y |  |  |  |  |  |  | y | Y |  |

Nauru

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Nauru (Aiwo Tide Gauge) | 0-20000-0-91531 |  |  |  |  |  |  |  |  | Y |  |
| Nauru Airport | 0-20000-0-91530 | Y | Y | Y |  |  | ☐ |  | Y | Y |  |
| Nauru AWOS | 0-520-0-91532 | Y |  | Y |  |  |  |  |  | Y |  |

Niue

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Alofi Wharf | 0-20000-0-91823 |  |  |  |  |  |  | Tide gauge |  |  |  |
| Alofi | 0-20000-0-91822 |  |  |  |  |  |  |  |  |  |  |
| Hanan Airport AWOS | 0-20000-0-91825 | y |  |  |  |  | ☐ |  | Y | Y |  |
| Hanan Airport | 0-20000-0-91824 | y |  |  |  |  | ☐ |  | Y | Y |  |
| Liku AWS | 0-570-0-82208 |  |  |  |  |  |  | Y |  | Y |  |
| Vaipapahi AWS | 0-570-0-82209 |  |  |  |  |  |  | Y |  | Y |  |

Palau

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Aimeliik AWS | 0-585-0-74451 |  |  |  |  |  |  | Y |  | Y |  |
| Airai Airport AWOS |  |  |  |  |  |  |  | Y |  | Y |  |
| Airai AWS | 0-585-0-74351 | Y |  |  |  |  |  |  |  |  |  |
| Angaur AWS | 0-585-0-64911 |  |  |  |  |  |  | Y |  | Y |  |
| Ngaraard AWS | 0-585-0-74661 |  |  |  |  |  |  | Y |  |  |  |
| Ngarchelong AWS | 0-585-0-74761 |  |  |  |  |  |  | Y |  |  |  |
| Ngaremlengui AWS | 0-585-0-74551 |  |  |  |  |  |  | Y |  |  |  |
| Sonsorol, Caroline Is | 0-20000-0-91314 | Y |  |  |  |  |  |  |  | Y |  |
| Tobi Island, Caroline Is | 0-20000-0-91410 | Y |  |  |  |  |  |  | Y | Y |  |
| Weather Service Office, Koror, Palau WCI | 0-20000-0-91408 | Y | y |  |  |  | ☐ |  | Y | Y |  |

Papua New Guinea

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Agaun | 0-20000-0-92068 |  |  | Y |  |  |  |  |  | y |  |
| Aiyura | 0-20000-0-92016 |  |  |  |  |  |  |  |  |  |  |
| Ambunti | 0-20000-0-92017 |  |  |  |  |  |  |  |  |  |  |
| Bipi | 0-20000-0-92040 |  |  |  |  |  |  |  |  |  |  |
| Bulolo | 0-20000-0-92023 |  |  |  |  |  |  |  |  |  |  |
| Dami | 0-20000-0-92075 |  |  |  |  |  |  |  |  |  |  |
| Daru W.O. | 0-20000-0-92003 | Y |  | y |  |  | y |  | Y | y |  |
| Erave | 0-20000-0-92051 |  |  |  |  |  |  |  |  |  |  |
| Feni (92084-0) | 0-20000-0-92084 |  |  |  |  |  |  |  |  |  |  |
| Girua Airport AWS |  |  |  |  |  |  |  |  |  |  |  |
| Goroka Ats | 0-20000-0-92010 | Y |  | Y |  |  |  |  |  | Y |  |
| Green River | 0-20000-0-92045 |  |  |  |  |  |  |  |  |  |  |
| Gurney W.O. | 0-20000-0-92077 | Y |  | Y |  |  | Y |  | Y | Y |  |
| Hoskins W.O. | 0-20000-0-92072 | Y |  | Y |  |  | Y |  | Y | Y |  |
| Jinjo | 0-20000-0-92090 |  |  |  |  |  |  |  |  |  |  |
| Kavieng Airport AWS |  |  |  |  |  |  |  |  |  |  |  |
| Kavieng W.O. | 0-20000-0-92076 | Y |  | y |  |  |  |  | Y | Y |  |
| Kerema | 0-20000-0-92012 |  |  |  |  |  |  |  |  |  |  |
| Kiunga W.O. | 0-20000-0-92001 | Y |  | y |  |  | Y |  | Y | y |  |
| Koinambe | 0-20000-0-92006 |  |  |  |  |  |  |  | Y | y |  |
| Kundiawa | 0-20000-0-92011 |  |  |  |  |  |  |  |  |  |  |
| Kundiawa AWS (Chimbu Airport) |  |  |  |  |  |  |  |  |  |  |  |
| Kurada | 0-20000-0-92069 |  |  |  |  |  |  |  |  |  |  |
| Lake Kutubu | 0-20000-0-92031 |  |  |  |  |  |  |  |  |  |  |
| Lombrum, Manus Island | 0-20000-0-92036 |  |  |  |  |  |  |  |  |  |  |
| Madang Airport AWS |  |  |  |  |  |  |  |  |  |  |  |
| Madang W.O. | 0-20000-0-92014 | Y |  | y | y |  | Y |  | y | Y |  |
| Mendi | 0-20000-0-92021 |  |  |  |  |  |  |  |  |  |  |
| Misima W.O. | 0-20000-0-92087 |  | Y | Y |  |  | Y |  | Y | y |  |
| Momote | 0-20008-0-MAN |  |  |  |  |  |  |  |  |  |  |
| Momote W.O. | 0-20000-0-92044 | Y | Y | y | y |  | Y |  | y | Y |  |
| Mt Hagen Ats | 0-20000-0-92005 |  |  | Y |  |  |  |  |  | Y |  |
| Nadzab Airport AWS |  |  |  |  |  |  |  |  |  |  |  |
| Nadzab W.O. | 0-20000-0-92047 | Y |  |  |  |  | Y |  | Y | y |  |
| Namatanai | 0-20000-0-92083 |  |  |  |  |  |  |  |  |  |  |
| Nimowa | 0-20000-0-92092 |  |  |  |  |  |  |  |  |  |  |
| Nuguria | 0-20000-0-92082 |  |  |  |  |  |  |  |  | Y |  |
| Orobiga | 0-20000-0-92013 |  |  |  |  |  |  |  |  |  |  |
| Port Moresby Airport AWOS |  |  |  |  |  |  |  |  |  |  |  |
| Port Moresby Airport AWS |  |  |  |  |  |  |  |  |  |  |  |
| Port Moresby W.O. | 0-20000-0-92035 | Y | Y | Y | y | y | Y |  | y | Y |  |
| Safia | 0-20000-0-92057 |  |  |  |  |  |  |  |  |  |  |
| Salamo | 0-20000-0-92080 |  |  |  |  |  |  |  |  |  |  |
| Saramandi | 0-20000-0-92026 |  |  |  |  |  |  |  |  |  |  |
| Sideia | 0-20000-0-92070 |  |  |  |  |  |  |  |  |  |  |
| Tokua W.O. | 0-20000-0-92100 | Y |  | Y |  |  |  |  |  | Y |  |
| Tufi | 0-20000-0-92058 |  |  |  |  |  |  |  |  |  |  |
| Uvol | 0-20000-0-92071 |  |  |  |  |  |  |  |  |  |  |
| Vanimo | 0-20000-0-92022 |  |  | Y |  |  |  |  |  | Y |  |
| Wewak Airport AWS |  |  |  |  |  |  |  |  |  |  |  |
| Wewak W.O. | 0-20000-0-92004 | y |  | Y |  |  | Y |  | Y | y |  |

Republic of Marshall Islands

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ailinglaplap Atoll | 0-20000-0-91367 |  |  |  |  |  |  |  | Y |  |  |
| Ailuk AWS | 0-584-0-AIM01 |  |  |  |  |  |  | Y |  | Y |  |
| Airok AWS | 0-584-0-AIC01 |  |  |  |  |  |  | Y |  | Y |  |
| Arno AWS |  |  |  |  |  |  |  | Y |  | Y |  |
| Aur AWS | 0-584-0-AUL01 |  |  |  |  |  |  | Y |  | Y |  |
| Ebon Atoll AWS | 0-20000-0-91442 |  |  |  |  |  |  |  | Y |  |  |
| Ebon AWS | 0-584-0-EBO01 | Y |  |  |  |  |  | Y |  | Y |  |
| Elenak AWS | 0-584-0-EAL01 |  |  |  |  |  |  | Y |  | Y |  |
| Enewetak AWS | 0-584-0-ENT01 | Y |  |  |  |  |  | Y |  | Y |  |
| Enewetok WSO | 0-20000-0-91250 |  | Y |  |  |  |  |  |  | Y |  |
| Eniwetok Atoll AWS | 0-20000-0-91251 |  |  |  |  |  |  |  |  | Y |  |
| Enyu AWS | 0-584-0-BII01 |  |  |  |  |  |  | Y |  | Y |  |
| Jabot AWS | 0-584-0-JAT01 |  |  |  |  |  |  | Y |  | Y |  |
| Jaluit | 0-20000-0-91369 |  |  |  |  |  |  |  | Y | Y |  |
| Jaluit AWS | 0-584-0-UIT01 |  |  |  |  |  |  | Y |  | Y |  |
| Kwajalein/Bucholz AAF | 0-20000-0-91366 | Y | Y |  |  |  | ☐ |  | Y | Y |  |
| Lae AWS | 0-584-0-LML01 |  |  |  |  |  |  | Y |  | Y |  |
| Lib AWS | 0-584-0-LIB01 |  |  |  |  |  |  | Y |  | Y |  |
| Likiep AWS | 0-584-0-LIK01 |  |  |  |  |  |  | Y |  | Y |  |
| Majaro | 0-20000-0-91375 |  |  |  |  |  |  |  |  |  |  |
| Majkin AWS | 0-584-0-MJE01 |  |  |  |  |  |  | Y |  | Y |  |
| Majuro (Rairok) | 0-20000-0-91376 | Y | Y |  |  |  | ☐ |  | Y | Y |  |
| Majuro AWS | 0-584-0-MAJ01 |  |  |  |  |  |  | Y |  | Y |  |
| Maloelap Atoll AWS | 0-20000-0-91374 |  |  |  |  |  |  |  | Y |  |  |
| Mejit AWS | 0-584-0-MJB01 |  |  |  |  |  |  | Y |  | Y |  |
| Mili Atoll | 0-20000-0-91378 |  |  |  |  |  |  |  | Y | Y |  |
| Mili Atoll AWS | 0-20000-0-91377 |  |  |  |  |  |  |  | Y |  |  |
| Mili AWS | 0-584-0-MIJ01 | Y |  |  |  |  |  | Y |  | Y |  |
| Namorik AWS | 0-584-0-NDK01 |  |  |  |  |  |  | Y |  | Y |  |
| Rongelap AWS | 0-584-0-RNP01 | Y |  |  |  |  |  | Y |  | Y |  |
| Taroa AWS | 0-584-0-MAV01 |  |  |  |  |  |  | Y |  | Y |  |
| Ujae AWS | 0-584-0-UJE01 | Y |  |  |  |  |  | Y |  | Y |  |
| Utirik Atoll | 0-20000-0-91258 |  |  |  |  |  |  |  | Y |  |  |
| Utirik AWS | 0-584-0-UTK01 | Y |  |  |  |  |  | Y |  | Y |  |
| Wotho AWS | 0-584-0-WTO01 |  |  |  |  |  |  | Y |  | Y |  |
| Wotje Atoll | 0-20000-0-91371 |  |  |  |  |  |  |  | Y | Y |  |
| Wotje AWS | 0-584-0-WTE01 | Y |  |  |  |  |  | Y |  | Y |  |

Samoa

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Afiamalu AWS |  |  |  |  |  |  |  | Y |  | Y |  |
| Afiamalu |  |  |  |  |  |  | ☐ |  |  | Y |  |
| Apia Observatory | 0-20000-0-91762 | Y |  |  |  |  | ☐ |  | Y | Y |  |
| Apia AWS | 0-882-0-76219 |  |  |  |  |  |  | Y |  | Y |  |
| Apia Wharf | 0-20000-0-91756 |  |  |  |  |  |  |  |  | Y |  |
| Asau AWS | 0-882-0-76023 | Y |  |  |  |  |  |  |  | Y |  |
| Faleolo Intl | 0-20000-0-91759 |  | Y |  |  |  | ☐ |  | Y | Y |  |
| Faleolo Int East | 0-20000-0-91738 |  |  |  |  |  |  |  |  | Y |  |
| Faleolo Int West | 0-20000-0-91739 |  |  |  |  |  |  |  |  | Y |  |
| Le Mafa | 0-20000-0-91743 |  |  |  |  |  |  |  |  | Y |  |
| Le Piu Tai | 0-20000-0-91735 |  |  |  |  |  |  |  |  | Y |  |
| Lufilufi | 0-20000-0-91741 |  |  |  |  |  |  |  |  | Y |  |
| Maota Int Airport | 0-20000-0-91736 |  |  |  |  |  |  |  |  | Y |  |
| Mt Talu | 0-20000-0-91737 |  |  |  |  |  |  |  |  | Y |  |
| Nafanua AWS | 0-882-0-76225 |  |  |  |  |  |  |  |  | Y |  |
| Nuu AWS | 0-882-0-76215 |  |  |  |  |  |  |  |  | Y |  |
| Saoluafata AWS | 0-882-0-76241 |  |  |  |  |  |  |  |  | Y |  |
| Sataua AWS |  |  |  |  |  |  |  | Y |  | Y |  |
| Togitogiga SYNOP | 0-20000-0-91742 |  |  |  |  |  |  |  |  | Y |  |
| Vaiaata AWS | 0-882-0-76046 |  |  |  |  |  |  | Y |  | Y |  |
| Vailoa Aleipata AWS | 0-882-0-76246 |  |  |  |  |  |  | Y |  | Y |  |
| Vailoa Palauli AWS |  |  |  |  |  |  |  | Y |  | Y |  |
| Vaipouli AWS | 0-882-0-76049 |  |  |  |  |  |  | Y |  | Y |  |

Solomon Islands

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Afio AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Auki | 0-20000-0-91507 | Y |  |  |  |  | ☐ |  | Y | Y |  |
| Avu Avu AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Garanga AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Gizo AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Haura CHS AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Hirobuka CHR AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Honiara / Vavaya Ridge | 0-20000-0-91517 | Y |  |  |  |  | ☐ |  |  | Y |  |
| Honiara/Henderson AWOS |  |  |  |  |  |  |  |  |  | Y |  |
| Honiara/Henderson MO | 0-20000-0-91520 | Y |  |  |  |  | ☐ |  | Y | Y |  |
| Kira Kira | 0-20000-91527 | Y |  |  |  |  | ☐ |  |  | Y |  |
| Kira Kira AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Mono AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Munda | 0-20000-0-91503 | Y |  |  |  |  | ☐ |  | Y | Y |  |
| Munda AWOS |  |  |  |  |  |  |  |  |  | Y |  |
| Ringgi AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Santa Ana AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Santa Cruz | 0-20000-0-91541 | Y | Y |  |  |  | ☐ |  | Y | Y |  |
| Sape Farm AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Taro AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Taro Island | 0-20000-0-91502 | Y | Y |  |  |  | ☐ |  | Y | Y |  |
| Tiggoa AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Tikopia AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Tingoa | 0-20000-0-91546 | Y |  |  |  |  |  |  |  | Y |  |
| Tulagi |  |  | Y |  |  |  |  |  |  | Y |  |
| Tuwo AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Yandina CHS AWS |  |  |  |  |  |  |  |  |  | Y |  |

Tokelau

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Nukunonu AWS | 0-20000-0-91723 | y |  | y | y |  | y |  | y | y | 1 |
| Nukunonu |  |  |  |  |  |  | y |  |  | y |  |
| Atafu |  |  |  |  |  |  |  |  |  |  | 1 |
| Atafu AWS |  |  |  |  |  |  |  |  |  | y |  |
| Fakaofo |  |  |  |  |  |  |  |  |  |  | 1 |

Tonga

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Atele College AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Fangatongo AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Fatai AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Fua'Amotu | 0-20000-0-91792 | y | Y |  |  |  | ☐ |  | y | y |  |
| Fua'amotu Airport AWOS |  |  |  |  |  |  |  | Y |  | Y |  |
| Fua'amotu Airport AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Ha'ano AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Ha'apai | 0-20000-0-91784 |  |  |  |  |  | ☐ |  | Y | Y |  |
| Hango AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Houma AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Kaufana AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Keppel/Mata'Aho Airport | 0-20000-0-91776 | Y |  |  |  |  | ☐ |  | Y | Y |  |
| Koloa AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Kolovai AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Lapaha AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Lifuka AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Longomapu AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Lupepau'u | 0-20000-0-91779 | Y |  |  |  |  | ☐ |  | Y | Y |  |
| Lupepau'u Airport AWOS |  |  |  |  |  |  |  | Y |  | Y |  |
| Lupepau'u Airport AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Mo'unga Olive AWS (Afaa AWS) |  |  |  |  |  |  |  |  |  | Y |  |
| Niuafoou | 0-20000-0-91772 | Y |  |  |  |  | ☐ |  | Y | Y |  |
| Niuafo'ou Airport AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Niuatoputapu AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Nomuka AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Nuku'Alofa | 0-20000-0-91789 |  |  |  |  |  | ☐ |  | Y | Y |  |
| Nukualofa AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Pilolevu Airport AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Tofua AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Toloa AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Vavau | 0-20000-0-91780 |  |  |  |  |  |  |  |  | Y |  |
| TBC |  |  |  |  |  |  |  | Y |  | Y |  |
| TBC |  |  |  |  |  |  |  | Y |  | Y |  |
| TBC |  |  |  |  |  |  |  | Y |  | Y |  |

Tuvalu

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Funafuti | 0-20000-0-91643 | Y | Y |  |  |  | ☐ |  | Y | Y |  |
| Funafuti AWOS |  |  |  |  |  |  |  | Y |  | Y |  |
| Nanumunga AWS | 0-798-0-63401 |  |  |  |  |  |  | Y |  | Y |  |
| Nanumea | 0-20000-0-91631 | Y |  |  |  |  | ☐ |  | Y | Y |  |
| Nanumea AWS | 0-798-0-63101 |  |  |  |  |  |  | Y |  | Y |  |
| Niulakita AWS | 0-798-0-64801 |  |  |  |  |  |  | Y |  | Y |  |
| Niulakita | 0-20000-0-91648 | Y |  |  |  |  | ☐ |  | Y | Y |  |
| Niutao AWS | 0-798-0-63301 |  |  |  |  |  |  | Y |  | Y |  |
| Nui | 0-20000-0-91636 | Y |  |  |  |  | ☐ |  | Y | Y |  |
| Nui AWS | 0-798-0-63601 |  |  |  |  |  |  | Y |  | Y |  |
| Nukufetau AWS | 0-798-0-64101 |  |  |  |  |  |  | Y |  | Y |  |
| Nukulaelae AWS | 0-798-0-64601 |  |  |  |  |  |  | Y |  | Y |  |
| Vaitupu AWS | 0-798-0-63802 |  |  |  |  |  |  | Y |  | Y |  |

Vanuatu

| Name1 | WIGOS Identifier2 | Proposed GBON Surface (SOFF)3 | Proposed GBON Upper-air (SOFF)3 | GOS / NWP | GSN | GUAN | CRS4 (daily rain, max/min temp) | Other5 (e.g. CIS-PAC5, ClimSA) | Designated RBON6 | Potential RBON7 | Tier8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Aneityum (Anelghaohat) | 0-20000-0-91568 |  |  | Y | Y |  | ☐ |  | Y | Y |  |
| Aneityum AWS | 0-20000-0-91569 |  |  |  |  |  |  |  |  | Y |  |
| Bauerfield (Efate) | 0-20000-0-91557 | Y | Y | Y |  | Y | ☐ |  | Y | Y |  |
| Bauerfield AWS | 0-548-0-VAN07005 |  |  |  |  |  |  |  |  | Y |  |
| Bauerfield AWOS |  |  |  |  |  |  |  |  |  | Y |  |
| Dillon's Bay AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Epau, Efate AWS | 0-20000-0-91560 |  |  |  |  |  |  |  |  | Y |  |
| Lajmoli Airport AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Lamap (Malekula) | 0-20000-0-91555 |  |  | N |  |  | ☐ |  | Y | Y |  |
| Lambumbu AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Loltong Village AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Longana Airport AWS | 0-20000-0-91552 |  |  |  |  |  |  |  |  | Y |  |
| Lonorore Airport AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Namplontafo AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Norsup Airport AWS | 0-20000-0-91562 |  |  |  |  |  |  |  |  | Y |  |
| Olal AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Pekoa Airport (Santo) | 0-20000-0-91554 | Y |  | Y | Y |  | ☐ |  | Y | Y |  |
| Pekoa AWOS (Santo) |  |  |  |  |  |  |  |  |  | Y |  |
| Pekoa AWS | 0-548-0-VAN25005 |  |  |  |  |  |  |  |  | Y |  |
| Port Resolution AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Port Vila | 0-20000-0-91558 |  |  |  |  |  | ☐ |  |  | Y |  |
| Port Vila AWS | 0-20000-0-91559 |  |  |  |  |  |  |  |  | Y |  |
| Rovo Bay AWS |  |  |  |  |  |  |  |  |  | Y |  |
| Saratmata | 0-20000-0-91553 |  |  | Y |  |  |  |  |  | Y |  |
| Sola (Vanua Lava) | 0-20000-0-91551 | Y |  | Y |  |  | ☐ |  | Y | Y |  |
| Sola Airport AWS | 0-20000-0-91550 |  |  |  |  |  |  |  |  | Y |  |
| Torres Aero AWOS |  |  |  |  |  |  |  |  |  | Y |  |
| Vanuatu Agriculture Research Technical Centre (VARTC) |  |  |  |  |  |  |  |  |  | Y |  |
| White Grass Airport | 0-20000-0-91565 | Y |  | Y |  |  | ☐ |  | Y | Y |  |
| Whitegrass Airport AWOS |  |  |  |  |  |  |  |  |  | Y |  |
| Whitegrass Airport AWS | 0-20000-0-91564 |  |  |  |  |  |  |  |  | Y |  |