## Slide 1
WRP MEETING BRIEF
RTC–Nadi Development Progress Update
Mr Misaeli Fuanaki
Director of Meteorology / Permanent Representative of Fiji to WMO
Fiji Meteorological Service | Weather Ready Pacific Meeting | May 2026

## Slide 2
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
OVERVIEW
Executive Progress Snapshot
One consolidated view of RTC–Nadi development progress for senior-level WRP discussion
WMO Review
Core criteria fully met; final consideration pathway underway
FHEC Recognition
Approximately 90% of required work completed; final evidence checks remain
BIP-MT Diploma
Concept note and budget ready; 10% completed; target accreditation April 2027
RTC Building
Groundbreaking completed; JICA/Japan-supported regional centre development launched
Exhibition Centre
Artwork package completed and provided to contractor; 70% completed
Planning Documents
Draft package prepared; awaiting DMET and Divisional Head inputs
Overall message: RTC–Nadi has moved from concept to structured development; next step is endorsement, funding support and controlled implementation.

## Slide 3
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
WMO RECOGNITION
WMO External Review Process
WMO has completed the external review process and confirmed the evidence base for FMS designation as a Regional Training Centre.
1
Proposal and RA V endorsement
Fiji PR submitted the RTC proposal and RA V endorsed the candidature.
2
External review mission
WMO review mission assessed FMS, Nadi from 11–14 November 2025.
3
Evidence assessed
Learning needs, design, delivery, assessment/evaluation and administration reviewed.
4
Final report issued
WMO transmitted the final report to Fiji for comments before EC-CDP consideration.
Status: from candidature review to final institutional consideration

## Slide 4
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
WMO RECOGNITION
WMO Review Outcome: Core Criteria Fully Met
The External Review Team strongly recommended that FMS be designated as a WMO RTC in RA V.
FULLY MET
Identifying learning needs
FULLY MET
Designing the learning service
FULLY MET
Delivering the learning service
FULLY MET
Assessing and evaluating learning
FULLY MET
Administering and managing learning
WMO conclusion
All core criteria for designation are fully met.
Recommendation
EC-CDP to recommend to WMO Executive Council that FMS be designated as a WMO RTC in RA V.
Improvement actions
Strengthen strategic planning, QA records, dedicated staffing, cost model, distance learning and partnerships.
BIP-MT

## Slide 5
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
FHEC RECOGNITION
FHEC Recognition Progress
Approximately 90% of the required work has been completed toward recognition by the Fiji Higher Education Commission.
90%
Recognition work completed
• Institutional and governance documents prepared
• Quality assurance and training process documents drafted
• Business planning and financial information compiled
• Student-related forms, rules and operating documents advanced
• Evidence files being checked for final submission readiness
Current position
Final evidence checks and submission actions remain before recognition can be fully progressed.
Recognition strengthens the RTC’s ability to deliver recognised, quality-assured training for national and regional participants.

## Slide 6
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
FHEC REGISTRATION
FHEC Registration Pathway
Registration can proceed after FMS obtains the Certificate of Recognition from FHEC.
1
Recognition
Complete final evidence checks and obtain Certificate of Recognition
2
Registration file
Prepare portal application, checklist, fees and attachments
3
FHEC assessment
Registration Committee assessment and site visit verification
4
Outcome
Move toward full registration pathway
Key attachments to prepare
• Certificate of Recognition
• Business plan / financial forecasts
• Surety and guarantees agreement
• Legal status / registration documents
• OHS compliance certificates and licence
Immediate next actions
• Complete the remaining 10% evidence checks
• Respond to FHEC queries
• Prepare for site visit and records verification
• Plan funding for annual FHEC fees after recognition

## Slide 7
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
QUALIFICATION DEVELOPMENT
BIP-MT Upgrade to Diploma Level
Progress towards a recognised diploma-level qualification for RTC–Nadi.
10%
Work completed
Concept note and budget ready
Budget and concept note have been prepared to guide the qualification upgrade process.
FMS leads with USP support
FMS will lead the qualification writing, working with USP for academic support.
EQAP/FHEC approached
EQAP and FHEC have been approached to support the accreditation pathway.
Now
10% completed
2026
Write diploma qualification with USP
2026–27
EQAP/FHEC review and revisions
Apr 2027
Accreditation completed
Target completion for BIP-MT qualification accreditation: April 2027

## Slide 8
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
INFRASTRUCTURE
RTC Building and Regional Centre Development
Project for the Development of Regional Centres for Meteorological Services and Disaster Risk Reduction in the Pacific.
Groundbreaking
10 April 2026 | FMS HQ, Nadi
JICA / Japan support
Grant support worth up to approx. FJD 27 million
• RTC, RIC and Disaster Risk Reduction Awareness Facility included in the development.
• Building concept, layout and education/training facility plans prepared.
• Facility will strengthen FMS capacity and provide a modern training platform for Pacific NMHS officials.
• Design aligns with WMO standards, ISO-focused practices and regional early-warning capacity development.
Development pathway: planning → construction → commissioning → regional delivery
The new building will transform FMS from a training provider into a stronger Pacific regional training hub.

## Slide 9
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
INFRASTRUCTURE
RTC Exhibition Centre Development
Artwork package completed and handed to the contractor for final exhibition design.
70%
Work completed
Artwork completed
The exhibition artwork package has been completed.
Provided to contractor
Artwork has been handed over to the contractor for detailed design.
Design phase progressing
Contractor will translate the artwork into the final exhibition design and installation package.
Remaining 30%: final design refinement, approval, production, installation and handover.

## Slide 10
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
PLANNING DOCUMENTS
RTC–Nadi Planning Documents Developed
Core establishment and quality documents have been prepared by the FMS Training Division.
Strategic & Operational Framework
RTC mandate, governance, operations, delivery model and financing approach for 2026–2028.
Business Plan 2026–2030
Business purpose, operating model, services, target beneficiaries, financing and roadmap.
Governance & TOR
Governance, management, advisory, academic and administrative arrangements.
Academic Governance & QA
Academic oversight, programme review, assessment quality and continuous improvement.
Student & Integrity Procedures
Student tuition, grievance, refund, winding-up, academic integrity and honesty arrangements.
Funding/Sponsorship Agreement
How funding, sponsorship, donor support and participant support will be managed and reported.
Current position: initial draft package prepared — awaiting DMET and Divisional Head review, inputs and endorsement.

## Slide 11
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
PLANNING DOCUMENTS
How the Documents Fit Together
The draft package creates one operating system for RTC–Nadi.
Strategic Framework
Sets direction and RTC mandate
Business Plan
Defines delivery, cost and sustainability
Governance & TOR
Clarifies oversight and accountability
Quality & Academic Rules
Controls training, assessment and records
Funding & Student Support
Manages sponsorship, fees and grievances
End product after review: an endorsed RTC–Nadi document suite that supports WMO alignment, FHEC recognition/registration, regional training delivery, transparent funding and auditable quality assurance.

## Slide 12
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
TIMELINE
Completion Timeline to January 2027
All RTC–Nadi planning documents are targeted for finalisation, endorsement and controlled issue by January 2027.
May–Jun 2026
Draft package prepared
Jul–Aug 2026
Internal technical review
Sep–Oct 2026
Partner alignment
Nov–Dec 2026
Finalisation & control
Jan 2027
Completion target
Decision point: confirm the review pathway now so all draft plans can be completed and issued by January 2027.

## Slide 13
RTC–FIJI INSTITUTIONAL ARRANGEMENTS
Institutional Mandate, Ownership and Funding Support
RTC–Fiji should be presented as a nationally owned, regionally responsive and WMO-aligned training institution anchored within Fiji Meteorological Service governance.
1
Ownership and control
RTC–Fiji operates under the Fiji Meteorological Service, with the Government of Fiji and FMS retaining institutional ownership and strategic oversight.
2
Legal and policy foundation
Its mandate is supported by Fiji’s meteorological and hydrological responsibilities, internal governance controls, and WMO obligations. FMS act 2024 looks after the Legal foundation
3
Regional purpose
The RTC serves Pacific NMHSs by strengthening forecasting, climate, hydrology, aviation and technical competencies across the South-West Pacific.
Government of Fiji
Owner
Fiji Meteorological Service (FMS)
Controlling Authority
WMO RTC Nadi, Fiji
Specialized Training Institution
technical guidance
WMO
academic collaboration
USP
regional coordination
partner support
JICA / Development Partners
Scholarships / Fellowships / Training Support Funds
Regional Participants / Students
Courses at RTC Nadi, Fiji
National Ownership
Regional Service
Student Support
✓
The institutional model should demonstrate clear ownership, clear accountability, and a practical funding pathway that enables Pacific participants to attend RTC training programmes.
Fiji Meteorological Service | WMO Regional Training Centre – Nadi
PMC Chair
NMHS Directors*
Panel Chair

## Slide 14
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
TIMELINE
One View: What Must Be Completed by When
Integrated timeline for all RTC–Nadi development workstreams.
Workstream
Target
Status
WMO recognition pathway
2026 EC-CDP / EC pathway
Review completed; core criteria fully met
FHEC recognition/registration
By January 2027 package readiness
90% recognition work completed
BIP-MT diploma upgrade
April 2027
10% completed; budget and concept note ready
Planning documents
January 2027
Drafts prepared; awaiting DMET/Divisional Head inputs
RTC building and exhibition
2027–2028
Building launched; exhibition centre 70% completed
WRP support
2026 onward
Funding and technical support requested
Overall message: RTC–Nadi is progressing across all workstreams; next step is coordinated support, endorsement, funding and controlled implementation.

## Slide 15
Fiji Meteorological Service | RTC–Nadi Development Progress | Weather Ready Pacific Meeting
WRP SUPPORT
Support and Decision Requested from WRP
Targeted support will convert RTC–Nadi readiness into sustained regional delivery.
Funding support
Support BIP-MT diploma development, FHEC annual fees and regional participant sponsorship.
Support development of BIP-M course development
Technical support
Advisory support for quality systems, assessment design, LMS and WMO/FHEC alignment.
Regional coordination
Assist with nominations, training calendar dissemination and partner alignment.
SME and trainer support
Build a regional trainer pool and support Training of Trainers activities.
Digital learning
Support Moodle/LMS strengthening, e-learning content, digital assessment and records.
Implementation control
Support dashboards, monitoring, reporting and evidence management.
Decision sought: acknowledge progress, support RTC–Nadi as a regional training platform, and consider targeted funding and technical support for priority gaps.
Final message: RTC–Nadi is ready to become a regional training engine for the Pacific.

## Slide 16
FUNDING ENVELOPE
Indicative Budget Summary and Decision Requested
Estimated costs are indicative and can be refined during donor discussion and course planning.
FJD 1.12M
Indicative first-year package
FJD 602k
Estimated annual recurrent support from Year 2
4
Priority support areas
Apr 2027
BIP-MT accreditation target
How the support will be used
1 BIP-MT / BIP-M/H development
Create a recognised qualification pathway for Pacific meteorological and hydrological staff.
2 FHEC recognition / registration
Meet national recognition, registration and compliance requirements.
3 LMS and online courses
Improve Moodle, online materials, digital assessment and learner records.
4 Participant sponsorship
Enable Pacific NMHS officers to attend BIP-MT/M/H and micro-qualification courses.
Decision requested from WRP
Consider targeted funding support for BIP-MT diploma development, FHEC recognition and registration costs, LMS strengthening, and regional participant sponsorship.
Consider funding support and explore BIP-M & BIP-H course development
Result: RTC–Nadi becomes a stronger regional training platform for Pacific NMHSs.
Fiji Meteorological Service | RTC–Nadi | Donor Support Request | Weather Ready Pacific Meeting

## Slide 17: Construction: Current status
Notes: The dug area for construction of the building, underground will be room for piles and cabling, water piping etc then ground floor for RIC and then RTC

## Slide 18
RIC Current Status of Establishment.
- Two new staff recruited at Senior Technical Officer
- Supported by current RNF team – major documents been prepared in draft forms
- Fijian Government made two new positions available
- JMA through JICA assisting with documentation review and guidance.
- Staff learning through online portal Udmey.com site.
- Building construction started though delays due to weather conditions, Government processes and difficulties in getting Overseas workers and opening of bank account by the
- Dai Nippon Construction – Japanese Locally registered company

## Slide 19
RIC Compliance with WMO Requirements.
Accreditation to ISO/IEC 17025-2017 and continual compliance towards the standard
Challenges & Gaps.
New to subject to staff, lack of knowledge – training required for understanding and implementing the ISO/IEC 17025-2017, Specific requirements such as determine the uncertainties for calibration values.
Additional staffing and resourcing needed

## Slide 20
RIC Support Required;-
Capacity building of staff on ISO/IEC 17025-2017 and associated regulation,
Engagement of a consultant to guide and ensure all documents and processes aligned to RIC and ISO/IEC 17025-2017 is adhered,
Support Mock audit by ISO/IEC accredited body such as NATA or IANZ

## Slide 21
Vinaka
Notes: “Reduce global warming with a simple life style”. The main cause of
global warming lies in the excessive consumption of energy and
resources of the earth by human beings. It is now time for us to take
some real steps to mitigate climate change. A simple life style is the key
to success. Let us all contribute our effort for the goodness of the earth.